Project: Real-Time Traffic Analytics System

Duration: 3 Weeks (3–4 hours/day)

Final Features

- ✅ Vehicle detection (YOLO)

- ✅ Multi-object tracking (ByteTrack)

- ✅ Vehicle counting

- ✅ Speed estimation

- ✅ Traffic analytics dashboard

- ✅ CSV export

- ✅ Professional GitHub repository

Week 1 — Detection & Computer Vision Fundamentals

Goal

By the end of this week, you should have a program that detects vehicles in videos in real time.

Topics to Learn

- OpenCV basics

- Video processing

- Image representation

- YOLO architecture (high level)

- Bounding boxes

- Confidence scores

- Non-Maximum Suppression (NMS)

- COCO dataset classes

Tasks

- Set up the development environment

- Create the project structure

- Read video frames using OpenCV

- Display video smoothly

- Integrate YOLO

- Detect:

  - Cars

  - Trucks

  - Buses

  - Motorcycles

- Draw bounding boxes and labels

- Display FPS

Deliverables

- Working vehicle detector

- Clean project structure

- GitHub repository initialized

- README with setup instructions

Skills Gained

- OpenCV

- YOLO

- Image preprocessing

- Real-time inference

Week 2 — Tracking & Traffic Analytics

Goal

Convert simple detection into an intelligent traffic monitoring system.

Topics to Learn

- Detection vs. Tracking

- ByteTrack

- Object IDs

- Motion trajectories

- Counting algorithms

- Line-crossing logic

Tasks

- Integrate ByteTrack

- Assign unique IDs to vehicles

- Track vehicles across frames

- Draw tracking trails

- Create virtual counting lines

- Count:

  - Cars

  - Trucks

  - Buses

  - Motorcycles

- Export counts to CSV

- Display live statistics

Deliverables

- Vehicle tracking

- Vehicle counting

- CSV export

- Live analytics panel

Skills Gained

- Multi-object tracking

- Data association

- Analytics

- Structured project design

Week 3 — Production-Level Engineering

Goal

Transform the project into something you can proudly show recruiters.

Topics to Learn

- Speed estimation

- Code organization

- Performance optimization

- UI design

- Documentation

- Deployment basics

Tasks

- Estimate vehicle speed

- Improve visualization

- Add command-line arguments

- Support webcam and video files

- Optimize FPS

- Refactor code into reusable modules

- Write professional documentation

- Create demo videos and screenshots

- Polish the GitHub repository

Deliverables

- Complete traffic analytics system

- Professional README

- Demo video

- GitHub portfolio project

- Sample outputs

Skills Gained

- Engineering best practices

- Performance optimization

- Software architecture

- Portfolio presentation

Final Tech Stack

| Category | Technology |
| --- | --- |
| Programming | Python |
| Deep Learning | PyTorch |
| Detection | YOLOv11 (or latest stable YOLO model) |
| Tracking | ByteTrack |
| Computer Vision | OpenCV |
| Data Analysis | Pandas |
| Visualization | Matplotlib |
| Interface (optional) | Streamlit or Gradio |
| Version Control | Git & GitHub |

Expected GitHub Structure

Traffic-Analytics-System/
│
├── data/
├── models/
├── videos/
├── outputs/
├── src/
│   ├── detector.py
│   ├── tracker.py
│   ├── analytics.py
│   ├── visualization.py
│   ├── utils.py
│   └── main.py
│
├── README.md
├── requirements.txt
├── LICENSE
└── demo.mp4

- What problem was I trying to solve?

- How does the algorithm work?

- How did I implement it?

- What challenges or bugs did I encounter?

- What would I improve in the future?